GIL - Get in Line

Week 4 | From 2/25/26 – 3/3/26

Leader: Angela Lopez

| Disha Shetty Time Spent ~13 hours | Tasks Completed: - Team meeting Align on priorities, blockers, and next implementation steps - Enhanced the Figma prototype by designing and integrating a functional dashboard, login, and account creation flows. Refined overall UI structure and improved user navigation consistency. - Updated the frontend to align with and implement the latest Figma prototype designs. - Recorded meeting minutes and updated documentation in the Git repository. - Tested frontend and backend iteratively, fixing bugs to ensure smooth functionality. - Conducted research on Supabase integration for backend functionality. - Explored design refinements to make the app feel intentional and polished. Planned tasks for next week: Product & Design - Refine visual design by researching references to make the app feel more intentional and cohesive. - Continue frontend polishing, including spacing, hierarchy, micro-interactions, and visual consistency. - Implement event list views for users. - Develop settings and profile pages. - Enable event modification functionality (editing, updating, managing events). - Configure and refine existing preset settings for improved usability. Application Development - Complete Supabase integration for authentication and database management. - Begin initial development of the ML model and define related feature implementatio Any issues or challenges: - Several bugs, including inaccurate dashboard sync and time estimate function removed. Found and fixed during testing UI didn't allow users to add and manage multiple waitlists. Added functionality for convenience. - Minor UI tweaks still required: namely during capacity based event addition. Naming convention for waitlists on user dashboard (currently just waitlist #1 etc) |
| --- | --- |
| Angela Lopez Time Spent: ~ 10 hrs | Tasks Completed: - Team meeting: Align on priorities, blockers, and next implementation steps - Created and assigned Jira tasks - Performed extensive testing on the current Figma iteration to validate the application flow. - Identified and resolved several navigation and logic bugs. - Ensured cross-page connectivity, verifying that data updates and state changes persist correctly from one screen to the next. - Did research on how other places and events keep track of attendance and how they manage their waitlists - Created the “Attendance-Tracking” event type that allows staff to track current attendance numbers - Thought of possible AI use cases (main functions of AI model) Planned tasks for next week: - Core Logic Development: Implement the "Capacity-Based Event" logic. The goal is to transition the event structure from a nested creation model into a functional queue system. - Integration: Bridge the User and Business interfaces. - Specifically, focusing on the "Join Waitlist" functionality. - Iterative Testing: Continue flow validation and edge-case testing to ensure a seamless user journey. Any issues or challenges: - Test Data Persistence: Currently experiencing friction during the testing phase because the environment is strictly local. - All test accounts are lost between sessions, requiring manual recreation of data every time. This is slowing down the testing cycle. |
| Neel Vavilapalli Time Spent: 9 hours | Tasks Completed: - Team meeting Align on priorities, blockers, and next implementation steps - Understanding full structure of project and how the components work together - Understanding authorization (Google OAuth) - Completing full spec document Planned tasks for next week: Polish off spec document, begin working on ai training Any issues or challenges: |
| Kyle Albuquerque Time Spent: ~6 hours | Tasks Completed: - Team meeting Align on priorities, blockers, and next implementation steps - Understanding Supabase went over the API calls, and how the platform functioned - Redesign Database Changed the DB Schema to better reflect the Figma frontend. Also made it more streamlined focusing on main functionality - Database Documentation Updated documentation to fit the updated schema Planned tasks for next week: - Work on connecting DB to backend Any issues or challenges: - Had trouble using .sql file to create the DB in supabase, but was able to find a work around - Have been feeling under the weather so was unable to get as much as I’d like to have gotten done |

Total Time Spent: 13 + 10 + 9 + 6 = 38 hours

Summary:

The team held an initial meeting to align priorities, identify blockers, and plan next implementation steps. We refined project specifications, clarified architecture decisions and edge cases, and broke the work into prioritized Jira tasks to guide execution.

On the technical side, we updated the frontend to match the latest Figma prototype, including a functional dashboard, login, and account creation flows. We tested the frontend and backend iteratively, fixing bugs to ensure smooth operation, researched Supabase integration, and defined the database schema with tables for users, events, and reservations, including relationships and constraints.

For development, we integrated the updated frontend and backend with the GitHub repository, configured local environments, and verified communication between services. We ensured the project structure was aligned with the design prototype and maintained documentation for onboarding and reproducibility.

On the product and design side, we enhanced the Figma prototype with refined UI structure, dashboards, and consistent navigation

Overall, the team progressed from planning and alignment to a working frontend and backend foundation, a defined database schema, documented system specifications, and an enhanced, interactive product prototype ready for further feature development such as QR logic and ML predictions.